| No. | Action Item | Status Update | Action Officer(s) | Action Pending | Target Date |
| --- | --- | --- | --- | --- | --- |
| PLENARY MEETING |
| 1E | ADS-C CDP | Benefits appear clear and intent is to develop automation into OCS & ATOP. ACNZ: 2017 FAA: Complete ASA, Future airspace strategy. No current plans AFL –Will support regional implementation SEAC, DGAC not on current work plan. JCAB – Evaluation - expected 2018. PNG -2nd Quarter? | ACNZ, FAA, AFL, ASA, DGAC, JCAB, SEAC-PF | Update at next ISPACG. | 2018 |
| 6A | DARP Expansion – Tahiti | Conducted a DARP trial from 1 June to 31 August 2016 with designated flights from Air New Zealand and Qantas, ANZ22/29 and QFA7/8. Anticipate DARP will be available to all users by late 2018. | SEAC-PF | Update at next ISPACG. | Late 2018 |
| 6P | DARP Expansion – PNG Development | New ATS system status is TBD. | PNG | Update at next ISPACG. | Late 2019 |
| 6Q | DARP Expansion - Inter-operability | AIDC testing with Auckland and Tahiti completed. Technical issues indicate new software or system may be necessary to provide DARP’s. Planning on 2017. (Update?) | DGAC | Update at next ISPACG. | 2018 |
| 8A | Enroute Speed Variation Concerns | A 6-month Trial was agreed to at ISPACG29. The Trial was implemented in the Nadi, Auckland and Oakland FIRs. AFL, ACNZ, AsA, FAA have included information in AIP supplement however data provided by FAA indicates further work still required. | IATA/FAA | Informative campaign through IATA involving the regulatory bodies via incident reports and other forums i.e. FIT Asia is used. ISPACG 31 agreed that the data can be identified (versus de-identified) in regard to unannounced speed changes. ISPACG/32 FAA will provide additional information to further identify data where the speed control issue is occurring. FAA will provide flight numbers and dates. Update at next ISPACG. | 2018 |
| 10C | GOLD Implementation Fiji | Establish an implementation schedule for ISPACG to implement GOLD guidelines. Oakland sent AFL data to assist with implementing a plan. Data sent to FAA Technical Center for analysis. Waiting on analysis results (Ivan to provide updated plan) | AFL | Update at next ISPACG meeting. | 2018 |
| 24D | UPR Expansion – Guidance Material | ACNZ has enabled a tab under the ISPACG website that details UPR’s in the South Pacific with all but 1 ANSP’s providing links back to their respective areas of interest. | AFL | Fiji to provide link / into to Allan to update site. Once completed this action will be closed. | Closed at ISPACG/32 |
| 29A | ADS-B ITP | NZZO – No implementation date KZAK –Software being delivered 2016 AFL – not in current work plan. JCAB – TBD (Date determined?) | All | Update at next ISPACG. | TBD |
| 32A | Propose Implementing RCP/RSP in the Region | PBCS manual will be published in 2016 PM proposal to establish a common plan with IPACG and use a format similar to the existing seamless airspace chart to capture the progress of each state towards PBCS compliance be recommended to ISPACG for adoption. | ISPACG Secretariat All | Provide template to all ANSP’s and collate information from individual states and integrate into chart. States to provide data to ISPACG Secretariat Update at next ISPACG. | Closed at ISPACG/32 |
| 33A | RNP-4 Approval of Aircraft | Still seeing improvement in RNP-4 equipage rates. FAA presented data that shows the gap between those flight planning RNP4 and those capable narrowing to around 6%. | FAA | Ongoing. Update next ISPACG. | Closed at ISPACG/32 |
| 13-1 | Monitoring of AIDC Data | FAA, AsA reported on AIDC performance with the large proportion of LRM’s likely the outcome of coordination by more than one ANSP of a single flight near the convergence corner of three FIRs. Attempt to address issues causing LRM generation Flights from Hawaii have many remarks added to field 18 which causes downstream complications with extra information making Field 18 too long for ASA resulting in LRMs. | FAA | FAA /HCF some way off being able to eliminate the additional data that is being added to field 18. Not yet resolved. Update at next ISPACG | TBD |
| 16-3 | 30S163E | Large number of LRM’s for near boundary coordination around the common boundary point of 30S163E. AFL was unable to attend PM/19 so the discussion will be taken off line with an update at the next PM/ISPACG meeting. | ACNZ, AsA, AFL | Ongoing. Should be closed out with new software system getting installed. Off line discussion – Nadi to look at adaptation changes to facilitate 2 coordination messages | TBD |
| 16-5 | Introduction of GNSS /RNP2 | Doc 4444 Amd 6 details new lateral separation standard available. AsA advised that this is not on the current work plan. ACNZ and FAA advise that it is. ACNZ looking at 2018 FAA – undetermined. (?) | FAA/ ACNZ | Ongoing. Update at next ISPACG | 2018 (within boundary) 2020 (oceanic) |
| 16-6 | Field 10ab differences | Brisbane, Nadi and Auckland passed field 10ab data that is different to original FPL filed. Problem appears to be with the domestic FAA ATC system in Hawaii where codes are consolidated and issues appear with the expansion of the data. ASA and FAA have taken efforts to ensure operators are addressing FPL’s to KZAK to prevent the problem. | FAA | Ongoing monitoring Update with T26 (?) | 2019 |
| 18-1 | Confirming CDA | Not all Operators are providing the required FIR CPDLC Progress Report to confirm CDA. ACNZ checks for active CPDLC connection via way of position report message at FIR boundary. If no issues are raised at next ISPACG/PM then item to be closed. | ALL | Ongoing. Update at next ISPACG. | Closed at ISPACG/32 |
| 19-1 | RNP4 Lateral separation of 23nm. | FAA explained the potential introduction of 15/15 longer term may mean safety work for the reduction of current RNP4 to 23nm may be pointless. | FAA All | Advise their intentions in relation to 23nm standard ANSP’s to report back on plans to change from the current RNP4 lateral separation standard of 30nm to 23 nm by June 2016. Ongoing. Update at next ISPACG. | 2018. |
| PROVIDERS MEETING |
| 34A | Database Sharing | ANSP’s to share operational changes to databases as soon as practical to mitigate issues associated with missing data. Upcoming changes in PNG FIR and removal of Navaid within Australia. Experiencing delay. States to provide early notification with neighboring FIR’s. | All ANSPs to disseminate changes in data in a timely manner. | Make sure informal process for adaptation for specialist to communicate changes with each other. Not a formal process. Action item for ISPACG/PM. | TBD |
| 15-2 | Aireon progress (Space Based ADS-B) | Aireon ADS-B surveillance technology is developing in and offers potential enhancements in reducing separations. FAA is engaged in project and asked to keep PM members updated. | FAA | Ongoing item. Update next ISPACG /PM | 2019 |
| 16-8 | Volcanic Ash Exercise | PM/19 ran Two VOLCASP exercises in South Pacific. QFA participated in the exercises and provided many insights as to the challenges Operators face with VA. FAA update was that a consensus was required on the altitude band for initiation of volcanic procedures – to be discussed at wider ISPACG meeting with airline operators for some conclusion. | FAA | FAA to develop a draft VA guidance material to be disseminated to ANSP’s and to be discussed at next ISPACG /PM meeting. Discuss at next ISPACG/PM after 2017 Volcanic Ash Exercise. (Did this happen?) | 2019 |
| 17-1 | Guam- Australia routes | Current Routes between Guam and Australia are spaced 100nm apart and there is scope to introduce 2-3 more routes 50nm apart increasing capacity and improving efficiency by providing aircraft with more optimum levels. The meeting discussed implementation of the new proposed routes which the group is aiming to have published by mid-2017. | FAA, PNG, AsA | Discuss offline Update on progress at next ISPACG/PM. | 2018 |
| 32-1 | Providers Meeting | Presented at ISPACG/32 and agreed to add Providers Meeting to the ISPACG agenda. | FAA | Meeting coordinated. | 2018 |
| 32-2 | Operational Contingency Plan | Presented at ISPACG/32 and agreed to add first day of Providers Meeting to the ISPACG agenda. | FAA | Develop agenda. | 2020 |
| 32-3 | SATVOICE | Chart or table requested from FIT Chair to establish SATVOICE implementation by ANSPs. | FAA | Provide status update at next ISPACG/PM. | 2019 |