| No. | Action Item | Status Update | Action Officer(s) | Action Pending | Target Date |
| --- | --- | --- | --- | --- | --- |
| PLENARY MEETING |
| 1E | ADS-C CDP | CDP manual trial ended 15 Feb 2013 with T24 software installed in June 2016, the automated procedure approved for use in September 2016 and in November 2016 an update to the PANS-ATM Doc 4444 included the ADS-C CDP | ACNZ, FAA, AFL, ASA, DGAC, JCAB, SEAC-PF | Ongoing. Update at next ISPACG. | 2020 |
| 6A | DARP Expansion – Tahiti | Conducted a DARP trial from 1 June to 31 August 2016 with designated flights from Air New Zealand and Qantas, ANZ22/29 and QFA7/8. Anticipate DARP will be available to all users by late 2018. | SEAC-PF | Ongoing. Update at next ISPACG. | 2020 |
| 6P | DARP Expansion – PNG Development | This is on list of things to do this year targeting end of 2019. Have AIDC capability shortly then training then DARP trial for end of this year. | PNG | Ongong. Update at next ISPACG. | 2020 |
| 6Q | DARP Expansion - Inter-operability | We have not seen issues with AIDC. Main issues are around incorrect flight plan handling in terms of flight plan truncation, route modification. | ACNZ | Ongoing. Update at next ISPACG. | 2020 |
| 8A | Enroute Speed Variation Concerns | The data collated so far indicates that aircrews are not fully complying with the procedure. Oakland will work to raise pilots’ awareness and compliance with the procedure. The data has been given to FAA Flight Standards, IATA and IFALPA to help gain operator compliance. | FAA | Ongoing. Update at next ISPACG. | 2020 |
| 10C | GOLD Implementation Fiji | Establish an implementation schedule for ISPACG to implement GOLD guidelines. Oakland sent AFL data to assist with implementing a plan. Data sent to FAA Technical Center for analysis. Waiting on analysis results (Ivan to provide updated plan) | AFL | Ongoing. Update at next ISPACG meeting. | 2020 |
| 29A | ADS-B ITP | NZZO – No implementation date KZAK –Software being delivered 2016 AFL – not in current work plan. JCAB – TBD (Date determined?) | All | Ongoing. Update at next ISPACG. | 2020 |
| 16-5 | Introduction of GNSS /RNP2 | Doc 4444 Amd 6 details new lateral separation standard available. AsA advised that this is not on the current work plan. ACNZ and FAA advise that it is. ACNZ looking at 2018 FAA – undetermined. (?) | FAA/ ACNZ | On Hold. Update at next ISPACG | On Hold. |
| 19-1 | Lateral separation of 23nm. | We have begun SRM work to implement that separation standard in the Pacific. in talks with JCAB and Anchorage NOPAC redesign. It is a phased implementation and potentially we will see the first phase of that project sometime in 2020 | FAA | Ongoing. Update at next ISPACG. | 2020 |
| PROVIDERS MEETING ACTION ITEMS and STATUS UPDATED BRIEFED |