| No. | Action Item | Status Update | Action Officer(s) | Action Pending | Target Date |
| --- | --- | --- | --- | --- | --- |
| 34A | Database Sharing | ANSP’s to share operational changes to databases as soon as practical to mitigate issues associated with missing data. Experiencing delay. States to provide early notification with neighboring FIR’s. | All ANSPs | FAA to formalize an official working list for ISPACG to coordinate changes. All ANSPs to disseminate changes in data in a timely manner. Recommend closure (replaced by 34-1) | 2021 |
| 15-2 | Aireon progress (Space Based ADS-B) | Aireon ADS-B surveillance technology is developing in and offers potential enhancements in reducing separations. FAA is engaged in project and asked to keep PM members updated. | FAA | Ongoing item. Update next ISPACG | 2021 |
| 32-2 | Operational Contingency Plan | FAA presented proposed contingency route structure to the group. | FAA | Ongoing. Agreement on route Structure between neighboring ANSP’s | 2021 |
| 32-3 | SATVOICE | FAA gave an update on the SATVOICE trial in the Pacific, which has now been completed. Trial was completed 18th of March. | FAA | This action item will be CLOSED, but SATVOICE, along with space-based ADS-B, will be retained as an agenda item for all ANSPs to provide updates at future meetings | N/A |
| 32-4 | PfA 7030 | Discussed ANZ’s Doc 7030 amendment, which was intended to make it consistent with reduced separation language that had been added to Doc 4444. | Tim Halpin, Airways New Zealand | Michael Watkins suggested setting up a virtual meeting with ICAO Bangkok to discuss the Doc 7030. Amended incorrect references throughout slides which include changes to other ICAO Documents Amend Performance Based (ADS-C) Lateral minima from 30 NM to 23 NM, Performance Based Longitudinal Separation Based (PBS-B). See Action Items 34-5 and 34-6. | April 2021 |
| 32-5 | Seamless Airspace Chart | Updated chart and added new columns for space-based ADS-B and 300 second latency. | ALL ANSPs | Ongoing | 2021 |
| 13-1 | Monitoring of AIDC Data | FAA presented a briefing that addressed actions 13-1 (Monitoring of AIDC Data). Issue with the coordination of flights that originated out of Honolulu or Guam. The issue was fixed in Oceanic Flight Data Processing System (OFDPS) effective April 25th, 2019. | Julia Fuller (FAA) | Ongoing, but OFDPS issue is Closed. | 2020?? |
| 16-3 | 30S163E | Amit Singh said that the large number of LRMs near the boundary point remains open. LRMs are not generated for flights from Auckland to Brisbane, but they are generated for flights from Brisbane to Auckland. The issue is mitigated, however, by a letter of agreement (LOA) with New Zealand. Consequently, the group agreed to close this action item. | ACNZ, AsA, AFL | CLOSED | N/A |
| 16-6 | Field 10ab differences | The most common type of LRM message sent is invalid message sent. The field 18 issue described in the action item has been addressed. The action item list will be updated to indicate that only the logical rejection message (LRM) issue in the first paragraph of the action remains open. | FAA | The action item list will be updated to indicate that only the logical rejection message (LRM) issue in the first paragraph of the action remains open. 13-1 second paragraph Closed (Action Item Pending) | N/A |
| 16-8 | Volcanic Ash Exercise | Tim briefed Directive VOLCEX Ash Exercise 20/02 Version 1.6, being led by CAA New Zealand, and that it was only delayed due to COVID-19. The exercise was originally scheduled for June, but had been postponed to 2100Z on 16 July. This contains all of the updates that the last ISPACG requested. | Tim Halpin (Airways New Zealand) | Closed | N/A |
| 34-1 | ISPACG Adaptation/Database Contact List | Create a contact list after the meeting for coordination amongst ISPACG members for adaptation or database changes. | Tim Halpin (Airways New Zealand) | Tim will include it in the ISPACG webpage. | July 2020 |
| 34-2 | Aircraft Transiting McMurdo Airspace | Todd Kendall (ANZ) said that they need to send out an ops notice as a reminder for affected flights. ANZ to coordinate with McMurdo Center and provide an update on this issue at the next ISPACG PT meeting. | Tim Halpin (Airways New Zealand) | Update next ISPACG PT | June 2021 |
| 34-3 | RCP240 and RSP180 authorization/approval | South Pacific States should provide RCP240 and RSP180 authorization/approval info to PARMO (or their designated RMA); Ensure that the ANSP’s/States provide vertical, lateral, and longitudinal occurrence reports to PARMO and key information for these occurrence reports to help determine underlying casual factors and duration /magnitude. | All ANSPs |  | 2021 |
| 34-4 | 23 NM Work Group | To start a work group for the Doc 7030 amendments, then submit them to ICAO Bangkok. | Dennis Addison (FAA) |  | July 2020 |
| 34-5 | Doc 7030 Proposal Meetings | FAA to set up a virtual meeting with ICAO Bangkok to discuss the Doc 7030 proposals for amendment (PfAs) | Michael Watkins (FAA) |  | August 2020 |
| 34-6 | 2020 ISPACG LOA | FAA to draft a 2020 ISPACG LOA | Ahmad Usmani (FAA) | Send it to the other ISPACG members for review and signature. | Winter 2020 |